# Statement of Work

AutomaticLot Team Augmentation

## Jan 1st 2025

# Proposal

Customer	AutomaticLot  (U.S.A)

Vendor	Tekrowe  LLC ( USA)

Project Name	AutomaticLot

SOW Effective Date

This Statement of Work, including its Project-Specific Terms and other attachments applies to the professional services (“Services”) and associated Deliverables defined as tangible items, including any electronic, computer-coded and other intangible form of it, designated as a Deliverable in this SOW to be provided to/for Customer by Tekrowe Digital in connection with the project identified in this SOW.

This SOW is valid only if signed by both parties before:  Jan 25th 2025

### AutomaticLot	TEKROWE LLC.

Signature:	Signature

Printed Name	Printed Name

Title	Title

Date	Date

# PROJECT-SPECIFIC TERMS

## Nature of the Project

### Description of the general nature and scope of the Project

AutomaticLot (Client) is a US based automotive dealership company that has 7 different dealerships of Vehicles that deal in sales, purchase, and finance of different vehicles – Client wants to have a web-based solution and products for use in the Automobile Industry and Automotive domain. These are for internal use as well as to sell the solution commercially.

Client has decided to engage Tekrowe for an augmented team that will work in collaboration with Client Product and Engineering team for development.

The Product Scope will be defined by the Client in the product and technology roadmap.

## Project Duration

This is a continuation of previous enagement in which Tekrowe develop the marketing App for Automatic Lot. . Starting Jan 1st 2025, Tekrowe will provide augmented team which will work as a dedicated team with Client Product manager and other developers.

Project scope has been expanded to include other modules of the Overall Automatic Lot CRM system. This will be determined by the product map provided by the client.

The duration of this engagement is minimum of six (6) months to a maximum of 1 year. At the end of 1 year, the terms of the contract can be extended or renegotiated depending on mutual agreement.

The project will be delivered on Client’s preferred Development Framework, and Tekrowe Development team will be responsible to complete their development task on agreed timelines with the client. The functionalities will be developed according to customer’s provided priority roadmap.

## Services

Scope of this SOW is limited to deliverable/services part only. Tekrowe Digital will provide the following Services. Services may create tangible outputs or have other completion criteria, but only the items identified in this Section of this SOW are formal Project Deliverables.

### Provision of Agile Squad/Team Augmentation

Tekrowe will provide a dedicated and managed team to AutomaticLot for product development. This includes Agile Squad has already been assembled for Marketing App along with additional. The entire team will be engaged for the duration of this contract.  This team will be responsible to deliver the product according to the defined requirements and roadmap shared by AutomaticLot’s product and business stakeholders. Team will have multiple roles, skillset, and proficiency levels/bands and this squad will be directly working with AutomaticLot’s Product team – Following is the Agile Squad

- Senior Solution Architect (50 % engagement)

- Project Manager (50 % engagement)

- Ful Stack Engineers x 2

- Testing Engineer

- UI/UX Engineer (As needed)

Team can be increased based on the need and requirement of the project. Any additional resources will incur additional cost which will be determined at the time of resource addition.

## Cost and Payment

The cost of the Agile Squad currently engaged  will be as follows

- Monthly fixed cost of USD 500 /-

- Cost will reduce to USD 450 /- once UI/UX engineer is off loaded. This Agile Squad of Engineers will work on the entire scope of project.

Tekrowe Digital will invoice Client monthly, and all payments will be paid to Tekrowe LLC Bank Account in USA. Bank Account information will be provided to the customer.

## Dependencies, Responsibilities and Terms & Conditions

Tekrowe Digital and Customer have the following project responsibilities:

- Tekrowe and Customer agree to each complete all responsibilities in this SOW, the Project schedule, and other mutually agreed project plan documents. Any deviation from those agreements will be managed as a Change Order and may result in change to the Project duration and fees.

- Tekrowe and Customer will identify the hardware, software, licenses, and capacity / performance specifications for the technical environments required to execute this Project.  These include, but are not limited to, development, stage, production servers and databases, software configuration management, GIT Repository, JIRA/Trello/Linear (or similar) and defect tracking tools. Customer will be responsible to pay for Cloud fee, Storage fee, deployment fee on AWS/Azure/GCP, Data Center and any 3rd party Software License Fee.

- Customer will articulate the Project Requirements for all Services and Deliverables under this SOW by the Project start date, or as otherwise agreed in the Project schedule including all policies, governance rules, and business, development, and deployment processes.  Once signed-off, any change to Project Requirements/Services will be mutually agreed by the Project Managers using the Change Control process.

- Customer will identify and interpret any applicable laws, regulations, and statutes that affect Customer’s systems or data to which Tekrowe will have access during this Project as well as all policies, governance rules, business processes, development guidelines, and deployment processes which pertain to the Services and Deliverables.  Customer will ensure that its systems and processes comply with any such requirements. These must be disclosed before this SOW is signed and will be managed as Project Requirements. Tekrowe will help Client and its team to implement data policies.

- Customer will implement, with agreement from Tekrowe, controls on access, use, and security of data, the transmission of personally identifiable information, and appropriate steps to mask sensitive data.  Customer will provide information about, and qualified resources to describe, all source data.  Customer will ensure the completeness, accuracy, quality, consistency, format, and integrity of the data and is responsible for resolving any data quality problems.  Customer will provide samples of data including any necessary masking or protection of sensitive information, as required to support Services and Deliverables and according to the Project Schedule.

- Customer will identify and provide all needed backend APIs (if any) – any missing, incomplete, or defected backend API can impact project progress.

- Customer will inform Tekrowe immediately about any changes which might impact the Project.

- Customer shall own and provide the prioritized product requirements (functional, non-functional), product and technology roadmaps.

- Customer’s product management and business teams will keep grooming the product backlog and will do the periodic meetings with product development team to review and finalize the requirements

- Tekrowe will be responsible to assemble the Agile Squad/Team, office space, internet, developer machines/laptops, Office 365 and Microsoft Teams for collaboration. Any other collaboration tool, like Slack will be provided by the customer.

- Tekrowe team will work from Monday to Friday, 10:00AM to 6:00PM Pakistan Time and Tekrowe management will ensure the availability – Tekrowe will ensure 4 hours overlapping with Client and its team in other time zones.

- Tekrowe team will inform about their vacation plan, legal holidays in advance. In case of extended holiday or vacation for which no backup resource has been provided, only 50% cost will be charged to the client.

- AutomaticLot will not directly or indirectly hire any existing or previous member(s) of Tekrowe’s Agile Squad during the engagement and a year months after the engagement has ended officially.

- To change any resource in Agile Squad, Client will give 2 weeks’ notice to Tekrowe’s Delivery Manager and/or CXO Leadership. Tekrowe’s shall replace such resource in a maximum of 2 weeks from the notice so that the project and team is unaffected.

- Tekrowe’s Delivery Leader will share the weekly timesheets of all engaged resources.

- For any 3rd party integrations (like Chat-GPT, Google Bard etc.) Customer will provide the APIs to integrate and bear the cost.

## Scope Exclusions

- The Services to be provided by Tekrowe include only what is expressly described in this SOW and any mutually agreed upon Change Orders.

- Development/Enhancement of any existing backend APIs unless mutually agreed.

- Upgrades of any hardware, software, or server unless Tekrowe will be asked and given the access to cloud environment.

- Performing software upgrades for workstations, including but not limited to Operating System upgrades.

- Scope of support during warranty period will be limited to bug fixing i.e., ONLY in the work performed by Tekrowe Agile Squad. Any deviation from the agreed and implemented requirements, rules or scenarios not captured in design specification or issues due to data quality will not be considered bugs, any other change (i.e., change in requirement/Design, change due to lack of clarity in requirements) will be handled through standard change control process.

## Intellectual Property

The rights to all Intellectual Property developed as a part of this engagement resides solely with the Customer.

Tekrowe agrees that the development of the project is "work for hire" and that any development, software, source code, design shall be the sole property of Customer. Tekrowe and the Agile Squad assigns to Customer its entire right, title, and interest in anything created or developed by Developer for Customer under this Agreement ("Product") including all patents, copyrights, trade secrets and other proprietary rights.

All works and materials developed or created by Tekrowe during the performance of the services included in this Agreement relating to the business of the Customer or any of its affiliate companies, or capable of being used or adapted for use in connection with the business, including but not limited to all codes, designs, inventions, reports, studies, data, diagrams, charts, specifications, computer firmware and software, flow charts, structure and design diagrams, listings, programming, user documentation, source and object code materials and data and processes (the “Materials”), will be the absolute property of the Customer or its affiliates. If required so to do by the Customer, during or after the termination of the Agreement, Tekrowe at the Customer’s expense do all things necessary to vest ownership of all right, title and interest in such intellectual property in the Customer (or its nominee) as sole beneficial owner. Tekrowe irrevocably waive any rights pursuant to law or otherwise and shall cause any of its officers, employees and representatives to waive any rights pursuant to law or otherwise.in connection to the Software or any of the Materials Tekrowe shall communicate full details, including but not limited to codes, specifications, plans, models, drawings and all data and information whatsoever as may be necessary or conducive to enable the Customer to exploit to its best advantage the rights vested in it pursuant to this section.

Tekrowe shall cause each of the team members allocated to the Project as set forth in Exhibit A to unconditionally, irrevocably and in perpetuity waive all applicable moral and author's rights and rights of a similar nature under the laws of any applicable jurisdiction in respect of the Materials and/or the Software and to assign those rights to the Customer.

Tekrowe shall indemnify the Customer for any claim from the Team or a Third Party in connection with the ownership of the Product.

## Confidentiality and Non-Disclosure Agreement

Each Party acknowledges that in the course of the performance of this Contract it may obtain Confidential Information of the other Party.  The Receiving Party shall, at all times, both during the term of this Contract and thereafter for a period of two keep in confidence and trust all of the Disclosing Party’s Confidential Information received by it. The Receiving Party shall not use the Confidential Information of the Disclosing Party other than as necessary to fulfill the Receiving Party’s obligations or to exercise the Receiving Party’s rights under the terms of this Contract. The Receiving Party shall take reasonable steps to prevent unauthorized disclosure or use of the Disclosing Party’s Confidential Information and to prevent it from falling into the public domain or into the possession of unauthorized persons, but in no event shall the Receiving Party use less care than it would in connection with its own Confidential Information of like kind.  The Receiving Party shall not disclose Confidential Information of the Disclosing Party to any person or entity other than its officers, employees and consultants who need access to such Confidential Information in order to affect the intent of this Contract and who have entered into confidentiality agreements which protect the Confidential Information of the Disclosing Party sufficiently to enable the Receiving Party to comply with this Section.

Permitted Disclosures.  Nothing in this Contract shall prevent the Receiving Party from disclosing Confidential Information to the extent that Receiving Party is legally compelled to do so by any governmental investigative or judicial agency pursuant to proceedings over which such agency has jurisdiction; provided always, that prior to any such disclosure, the Receiving Party shall (i) assert the confidential nature of the Confidential Information to the agency; (ii) to the extent permitted by applicable law, immediately notify the Disclosing Party in writing of the agency’s order or request to disclose; and (iii) cooperate fully with the Disclosing Party in protecting against any such disclosure and/or obtaining a protective order narrowing the scope of the compelled disclosure and protecting its confidentiality. Either Party may provide a copy of this Contract to the following persons and/or entities who are under obligations of confidentiality substantially similar to those set forth in this Contract:  potential acquirers or investors and to their employees, agents, attorneys, investment bankers, financial advisors and auditors in connection with the due diligence review of such Party.  Either Party also may provide a copy of this Contract to: (i) the Party’s public accounting firm in connection with the quarterly and annual financial or tax audits, and (ii) to the Party’s outside legal advisors in connection with obtaining legal advice relating to this Contract, the relationship established by this Contract or any related matters, provided that they are also under obligations of confidentiality substantially similar to those set forth in this Contract.

## Representations

- No Infringement. Tekrowe represents and warrants that the Product will not infringe any patent, copyright, trademark, trade secret or other proprietary right of any person.

- No Third-Party Property. Developer represents and warrants that it will not use any trade secrets, or confidential or proprietary information owned by any third party in developing the Software.

- No Obligation. Tekrowe represents and warrants that neither Tekrowe nor any other company or individual performing services pursuant to this Agreement is under any obligation to assign or give any work done under this Agreement to any third party.