# Statement of Work

Automotive Dealership Marketing Application.

## June 17, 2022

# Proposal

Customer	ISB HOLDING COMPANY LLC dba AutomaticLot

Vendor	Tekrowe Digital (Pvt) Ltd

Project Name	Automotive Dealerships Marketing Application

SOW Effective Date	______________________________

This Statement of Work, including its Project-Specific Terms and other attachments applies to the professional services (“Services”) and associated Deliverables defined as tangible items, including any electronic, computer-coded and other intangible form of it, designated as a Deliverable in this SOW to be provided to/for Customer by Tekrowe Digital in connection with the project identified in this SOW.

This SOW is valid only if signed by both parties before:  _______________________

### FOR ISB HOLDING COMPANY	FOR TEKROWE DIGITAL

Signature:	Signature

Printed Name	Printed Name

Title	Title

Date	Date

# PROJECT-SPECIFIC TERMS

## Nature of the Project

### Description of the general nature and scope of the Project

ISB HOLDING COMPANY LLC dba AutomaticLot (Client) is a US based automotive dealership company that has 7 different dealerships of Vehicles that deal in sales, purchase, and finance of different vehicles – Client wants to have a web-based solution with following high-level scope:

- A web-based marketing application for all dealerships that will be enable the user to find the vehicles on different search criteria, get the listing and details of the vehicles and then buy the vehicles with multiple buying options.

- There will be a seller application that will enable buyers and sellers to manage inventory, users, stores, and appointments.

- There will be an Admin Panel application that will enable App admins to manage the overall application, users, user groups and permissions.

## Project Duration

The Start Date will be agreed between the parties but shall be no more than 2 weeks after signature of this document.

The estimated duration of this project is 20 weeks (and 200-man days), at which point all the services provided by Tekrowe, as described in this SOW are expected to be completed assuming no material deviations from the Assumptions, Dependencies and Required Inputs

The project will be delivered on Agile Development Framework and will be segregated into 6 sprints (three to four weeks). After each Sprint a shippable functionality will be deployed on Stage for customer’s validation and then on production after complete testing.

Following is the high-level sprints plan:

## Services

Scope of this SOW is limited to deliverable/services part only. Tekrowe Digital will provide the following Services. Services may create tangible outputs or have other completion criteria, but only the items identified in this Section of this SOW are formal Project Deliverables.

### Delivery/Project Management Services

Project Management services will be provided for above defined services, as per Tekrowe Project Management Methodology. Tekrowe’s project manager and technical leads will be responsible to deliver the services outlined in this SOW.

The Project Manager’s role includes the following specific responsibilities related to Tekrowe portion of the project:

- Identify and assemble the project team

- Plan, schedule and coordinate project activities

- Plan, coordinate and manage activities such as escalation, change control, testing, and acceptance

- Prepare and conduct periodic status meetings to discuss the project status, schedules, milestones, issues and forthcoming activities.

- Act as the single point-of-contact for project issues relating to the successful completion of marketing application development.

### Scope

This scope of the project is only limited to services/deliverables defined in this section and according to the shared wireframes by the client:

https://www.figma.com/file/eZ7R9OwuUklZjljEYQk0r9/Vehicle-Bidding-Mine-Updated?node-id=0%3A1

https://www.figma.com/file/A4bylbdLqOihYKbEb1KBwf/Vehicle-Bidding-Seller?node-id=0%3A1

| Service | Service Description | Dependency | Required inputs | Completion Criteria |
| --- | --- | --- | --- | --- |
| 3.2.1 Planning Services | Tekrowe Delivery Manager will agree with Client’s PM on the project schedule for the project. This will be considered as a baseline for the project. Planning is a time-boxed activity which will not exceed more than 1-week after SOW signing. | Availability of Client’s Project Manager for providing input, identifying Project dependencies, and agreeing the baseline project schedule with Tekrowe PM | Signed SOW | Creation of Baseline project schedule |
| 3.2.2 Requirements Analysis and Definition | Tekrowe PM, Solution Architect and Technical Lead will have multiple meetings with Client’s SMEs to finalize and baseline the project requirements | Availability of Client’s Project Manager and Business SMEs to provide the functional and non-functional requirements and wireframes | Signed SOW Availability of Client’s SMEs | Functional and Non-functional requirements documented on Scrum/Kanban Board with backlogs items |
| 3.2.3 Architecture and Design | Tekrowe Digital will define an optimal enterprise architecture for frontend web application that should be SEO optimized and CMS enabled. The proposed technology stack is: Development Technologies - React JS - NextJS - NodeJS - STRAPI for CMS & SEO optimization - MySQL for STRAPI’s Database Deployment: - AWS or Client’s Data Center | - Functional and Non-functional Requirement’s finalization - Availability of technical SME from Client | Requirement’s definition and Wireframes | - Architecture and readiness - Staging environment readiness on AWS/Client’s data center - Development environment readiness on GitHub |
| 3.2.4 Web Application Development of Marketing and Bidding App | Tekrowe project team will develop and test web-based marketing and bidding application according to defined functional requirements, wireframes architecture, and the available backend from client: - SEO optimizied and CMS based web application that will cover end to end bidding process for 7 different auto dealerships - One common landing page for all 7 dealerships but that is adaptive with rest of the application that includes configurable widgets. - Connectivity with the pre-developed backend to get listing and details of different vehicles. - Mutilpe buying options like trade, finance and from individual sellers | - Architecture, design, wireframes, and backend readiness - Staging environment readiness - Development environment readiness | - Functional and non-functional requirements - Architecture document - Backend APIs | UAT sign-off of Marketing and Bidding Application. |
| 3.2.5 Web Application Development of Seller App. | Tekrowe project team will develop and test web-based seller application according to defined functional requirements, wireframes architecture, and the available backend from client: - Web based seller application that based on the technologies defined in architecture service. - Inventory, users, stores, and appointments management - Implementation of complete sales workflow. | - Architecture, design, wireframes, and backend readiness - Staging environment readiness - Development environment readiness | - Functional and non-functional requirements - Architecture document - Backend APIs | UAT sign-off of Seller Application. |
| 3.2.6 Web Application Development of Admin Panel App. | Tekrowe project team will develop and test web-based admin panel application according to defined functional requirements, wireframes architecture, and the available backend from client: - Admin Panel to manage and administer the backend application - Should be based on the same technology stacks as Bidding and Seller Apps - Should be able to manage the users, groups, permissions and overall website management. | - Architecture, design, wireframes, and backend readiness - Staging environment readiness - Development environment readiness | - Functional and non-functional requirements - Architecture document - Backend APIs | - UAT sign-off of Admin Panel Application. |
| 3.2.7 SIT, UAT and Production Deployment | After each sprint Tekrowe will deploy shippable work items on Client’s provided staging environment and integrate with previous sprint work. Tekrowe will perform the System Integration Testing and also assist the client in UAT – and after UAT sign-off the production deployment will be done. | - Readiness of stage and production environment - Readiness of shippable work items after every sprint - Readiness of test cases | - Tested work items in development environment - Completion of functionalities and features for a sprint. | - Completion of SIT - UAT Sign-off - Completion of production deployment. |

### Warranty

Tekrowe Digital offers 30-days warranty from the date of signoff of Final user acceptance or usage of the final application whichever comes first. In case any changes or new requirements are raised during warranty period they will be handled through change control process

### Acceptance

- Project Plan will be marked accepted upon baseline

- Application periodically deployed in lower environment for testing and validation. After validation Client Team will provide feedback and acceptance.

### 3.5      Post Project Support

After final acceptance of the project, Tekrowe Digital will provide support during the Warranty period. If further support is required beyond the Warranty period, Tekrowe Digital offers the following two Services Models for continued support of the system. The costs of either are not included in contract and will be agreed upon separately

- Managed Services Model

  - Tekrowe Digital will manage the daily operations of the Application which will include

    - Application monitoring and maintenance

    - Implementation and deployment of hot-fixes and patches

  - Help Desk / Call Center

    - L1 support to act as first point of contact for any Service / Application Issues

    - L2 and L3 support for addressing any issues and escalation

- Team Augmentation

  - Tekrowe Digital can provide technical resources which will be managed by the customer for any system maintenance issues.

- Customized Development

  - Tekrowe Digital will provided custom development services for dealership

### 3.6      Future Product Development and feature Development

Tekrowe Digital will provide Software and Product development services needed to further enhance or scale the Application. These will be discussed and negotiated separately and will be delivered using similar model as this development.

## Deliverables

The Services and Deliverables to be provided by Tekrowe Digital include only what is expressly described in this SOW and any mutually agreed upon Change Orders, once approved by both parties. It is important to note that a total review period of 3 days has been built into the schedule after which acceptance will be provided by Client’s Team. This review period includes time for reviewing by Client, feedback incorporation by Tekrowe Digital and any subsequent review by Client for each defined deliverable. The final review & sign-off on work-product will be by latest on the third day from the time Tekrowe Digital has delivered the deliverable for first time review. A change request will be issued if there is any change to the duration of the review period.  Any additional time required will be subject to change control.

During this review period client will need to advise Tekrowe Digital if the deliverable reasonably:

- Has been reviewed and does meet the signoff approach and criteria, where applicable.

- Has been reviewed and is signed off subject to specific comments.

- Fails to conform to the sign off approach and signoff criteria approved at the outset of the service being provided

Requests for modifications in the functionality, technical architecture, changes/updates or fixes in the already developed and rolled out solution will be managed through the normal change control procedures.

It will be the responsibility of the client to periodically review the end deliverable before the final acceptance and sign off criteria. It is acknowledged by both Tekrowe and the client that there is a need to ensure required reviews & approval cycles are completed within three working days.

### List of Deliverables

| Deliverables | Description | Deliverable sign off Approach | Party Responsible for Creation | Responsible Resources (Tekrowe/Client) | Service/Phase Reference |
| --- | --- | --- | --- | --- | --- |
| 4.1.1 Project Schedule | This document describes the work breakdown structure as per the project scope & Schedule of the project activities – this will be provided in the form of Scrum/Kanban Board, and user stories | Scrum/Kanban board and user stories segregating the requirements into different Sprint | Tekrowe Digital | Tekrowe: Delivery Manager Client: PM for review and sign-off | Planning Phase |
| 4.1.2 Wireframes | Wireframes and flows | Tekrowe and Client Review | Client | Tekrowe: Technical Lead, PM Client: PM, UI/UX Team | Requirements Analysis and Design |
| 4.1.3 | Implemented Solution of Marketing and Bidding App | Web based application according to the wireframes and defined user stories | Tekrowe Digital | Tekrowe: Development Team Client: PM | Development Phase |
| 4.1.4 | Implemented Solution of Seller App | Web based application according to the wireframes and defined user stories | Tekrowe Digital | Tekrowe: Development Team Client: PM | Development Phase |
| 4.1.5 | Implemented Solution of Admin Panel | Web based application according to the wireframes and defined user stories | Tekrowe Digital | Tekrowe: Development Team Client: PM | Development Phase |
| 4.1.6 | Handover Package | Application Handed over to client upon complete production deployment (including source code on GIT) | Tekrowe Digital | Tekrowe: Development Team Client: PM, Operations and Maintenance team | Deployment Phase |

### Completion Criteria

Customer will provide requirements and completion criteria (“Project Requirements”) for all Deliverables and related Services prior to the Project Start date, or as otherwise agreed in the Project Schedule.  Any delays or additional work from incomplete requirements or from failure to meet the Dependencies/Entry Criteria may result in a change to the Project Schedule and additional fees.  Any conflict between the SOW and the Project Requirements or any change to the signed-off Project Requirements will be managed with a Change Order.

### Customer Sign-off

Unless other acceptance criteria are specified in this Statement of Work, Deliverables are considered accepted upon Delivery by Tekrowe. Customer will provide a written sign-off.  Despite the requirement for sign off, a Deliverable is deemed accepted if; Customer fails to notify Tekrowe Digital of any material defects within three (3) business days, if the Deliverable (or any part) is used in a production environment, or if Customer makes any modification to the Deliverable.

## Cost and Payment

The associated cost for this engagement is Fixed Price. The total cost of this engagement will be US$ 2,000 (US Dollar Thirty-Two Thousand Only)

The following payment structure will be followed, and payments will be released based on the milestones defined.

| Sprints and Milestones | Duration | Amount in US$ |
| --- | --- | --- |
| Sprint-1 (Project Setup, Landing Page, Listing Page, Vehicle Detail) | 4 Weeks | US$ 6,00 |
| Sprint-2 (SEO Optimization, CMS Implementation, Configurable widgets) | 3 Weeks | US$ 5,00 |
| Sprint-3 (Car buying and bidding workflows (finance, trade, from individual sellers)) | 4 Weeks | US$ 6,00 |
| Sprint-4 (Admin Panel) | 3 Weeks | US$ 5,00 |
| Sprint-5 (Seller Application) | 3 Weeks | US$ 5,00 |
| Sprint-6 (Application integration, SIT, Corner Cases, Full Production rollout) | 3 Weeks | US$ 5,00 |
| Total | 20 weeks | US$ 5,00 |

Tekrowe Digital will invoice Client after each sprint sign-off and all payments will be paid to Tekrowe Digital Private Limited Bank Account in Pakistan. Bank Account information will be provided to the customer.

## Dependencies and Responsibilities

Tekrowe Digital and Customer have the following project responsibilities:

- Tekrowe and Customer agree to each complete all responsibilities in this SOW, the Project schedule, and other mutually agreed project plan documents.  Any deviation from those agreements will be managed as a Change Order and may result in change to the Project duration and fees

- Tekrowe and Customer will each assign a Project Manager.  The project managers will develop the Project schedule and other project plan documents and processes. These include task and resource management, status reporting, time and expense reporting, invoicing, change control, and issues management.  The issues management process will specify timeframes and responsibilities for escalation to Tekrowe and Customer management as necessary to meet the Project Schedule.

- Tekrowe and Customer will identify the hardware, software, licenses, and capacity / performance specifications for the technical environments required to execute this Project.  These include, but are not limited to, development, stage, production servers and databases, software configuration management, GIT Repository and defect tracking tools. Customer will be responsible to pay for Cloud fee, Storage fee, deployment fee on AWS/Data Center and any 3rd party Software License Fee.

- Customer will articulate the Project Requirements for all Services and Deliverables under this SOW by the Project start date, or as otherwise agreed in the Project schedule including all policies, governance rules, and business, development and deployment processes.  Once signed-off, any change to Project Requirements will be mutually agreed by the Project Managers using the Change Control process.

- Customer will identify and interpret any applicable laws, regulations, and statutes that affect Customer’s systems or data to which Tekrowe will have access during this Project as well as all policies, governance rules, business processes, development guidelines, and deployment processes which pertain to the Services and Deliverables.  Customer will ensure that its systems and processes comply with any such requirements. These must be disclosed before this SOW is signed and will be managed as Project Requirements.

- Customer will implement, with agreement from Tekrowe, controls on access, use, and security of data, the transmission of personally identifiable information, and appropriate steps to mask sensitive data.  Customer will provide information about, and qualified resources to describe, all source data.  Customer will ensure the completeness, accuracy, quality, consistency, format, and integrity of the data and is responsible for resolving any data quality problems.  Customer will provide samples of data including any necessary masking or protection of sensitive information, as required to support Services and Deliverables and according to the Project Schedule.

- Customer will identify and provide all needed backend APIs – any missing, incomplete, or defected backend API can impact project progress.

- Customer shall inform Tekrowe immediately about any changes which might impact the Project.

- Customer shall review and approve deliverables in a timely manner and according to the agreed Project schedule. Unless otherwise agreed in the Project schedule, the review and approvals must be completed within five working days.

- The Scope has been developed based wireframes provided by customer:

https://www.figma.com/file/eZ7R9OwuUklZjljEYQk0r9/Vehicle-Bidding-Mine-Updated?node-id=0%3A1

https://www.figma.com/file/A4bylbdLqOihYKbEb1KBwf/Vehicle-Bidding-Seller?node-id=0%3A1

## Scope Exclusions

- The Services to be provided by Tekrowe include only what is expressly described in this SOW and any mutually agreed upon Change Orders.

- Modifications/Enhancements of any existing systems

- Development/Enhancement of any backend APIs

- The solution of any problem originating from the quality of the data.

- Upgrades of any hardware, software, or server

- Performing software upgrades for workstations, including but not limited to Operating System upgrades.

- Loading and Development of any scripts/solution to migrate/replicate data to Appliance or any other machine

- Regression testing is excluded unless explicitly mentioned.

- Scope of support during warranty period will be limited to bug fixing only. Any deviation from the agreed requirements, rules or scenarios not captured in design specification or issues due to data quality will not be considered bugs, any other change (i.e. change in requirement/Design, change due to lack of clarity in requirements) will be handled through standard change control process.

## Intellectual Property

The rights to all Intellectual Property developed as a part of this engagement resides solely with the Customer. Source code, design and any relevant documentation will be handed over to the client after completion of the project and payments.

## Confidentiality and Non-Disclosure Agreement

- Each Party acknowledges that in the course of the performance of this Contract it may obtain Confidential Information of the other Party.  The Receiving Party shall, at all times, both during the term of this Contract and thereafter for a period of two keep in confidence and trust all of the Disclosing Party’s Confidential Information received by it. The Receiving Party shall not use the Confidential Information of the Disclosing Party other than as necessary to fulfill the Receiving Party’s obligations or to exercise the Receiving Party’s rights under the terms of this Contract. The Receiving Party shall take reasonable steps to prevent unauthorized disclosure or use of the Disclosing Party’s Confidential Information and to prevent it from falling into the public domain or into the possession of unauthorized persons, but in no event shall the Receiving Party use less care than it would in connection with its own Confidential Information of like kind.  The Receiving Party shall not disclose Confidential Information of the Disclosing Party to any person or entity other than its officers, employees and consultants who need access to such Confidential Information in order to affect the intent of this Contract and who have entered into confidentiality agreements which protect the Confidential Information of the Disclosing Party sufficiently to enable the Receiving Party to comply with this Section.

- Permitted Disclosures.  Nothing in this Contract shall prevent the Receiving Party from disclosing Confidential Information to the extent that Receiving Party is legally compelled to do so by any governmental investigative or judicial agency pursuant to proceedings over which such agency has jurisdiction; provided always, that prior to any such disclosure, the Receiving Party shall (i) assert the confidential nature of the Confidential Information to the agency; (ii) to the extent permitted by applicable law, immediately notify the Disclosing Party in writing of the agency’s order or request to disclose; and (iii) cooperate fully with the Disclosing Party in protecting against any such disclosure and/or obtaining a protective order narrowing the scope of the compelled disclosure and protecting its confidentiality. Either Party may provide a copy of this Contract to the following persons and/or entities who are under obligations of confidentiality substantially similar to those set forth in this Contract:  potential acquirers or investors and to their employees, agents, attorneys, investment bankers, financial advisors and auditors in connection with the due diligence review of such Party.  Either Party also may provide a copy of this Contract to: (i) the Party’s public accounting firm in connection with the quarterly and annual financial or tax audits, and (ii) to the Party’s outside legal advisors in connection with obtaining legal advice relating to this Contract, the relationship established by this Contract or any related matters, provided that they are also under obligations of confidentiality substantially similar to those set forth in this Contract.

- An NDA has already been signed and executed between Tekrowe Digital ( Signee Shoaib Akmal CEO) and client ( Jonaid Malik CEO). All terms and conditions of the NDA apply in case of a signed contract.